MEETING MINUTES:

|  |  |
| --- | --- |
| Date: | 02/01/2010 (11:30-12:00) |
| Members:  Present | Peter Boyer  Derek Boytim  Chris Fenner  Daren Hrelic |
| Goals: | -Discuss finish dates  -Gather information  -Plan |
| Conclusions | -Have program finished by Fri, Feb 16  -Leave last week to organize documentation  -Meet on Wed to divide program  -Everyone read Lab3 overview and brainstorm |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/03/2010 (11:30-12:00) |
| Members:  Present | Peter Boyer  Derek Boytim  Chris Fenner  Daren Hrelic |
| Goals: | -Assess Lab  -Combined information  -Divide Programming  -Decide later meetings |
| Conclusions | -Decided to have each table as separate .h file, with pass 1 and 2 in main.  --Program divided:  Derek: Pass 2, Assembler skeleton  Pete: Tables, Pass 1  Fenner: Pass 2  Daren: Pass 1  -Goal individual program finish, Mon 15- Wed 17  -Next meeting Monday 8 |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/08/2010 (11:30-12:30) |
| Members:  Present | Peter Boyer  Derek Boytim  Chris Fenner  Daren Hrelic |
| Goals: | -Assess Lab progress  -Combined information  -Start combining program  -Decide later meetings |
| Conclusions | -Tables have been finished  -Assembler Skeleton finished  -Pass 1 and Pass 2 not finished  -Progress on each part has been combined and debugging has started  -Goal individual program finish, Wed 17- Friday 19  -Next meeting Friday 12 |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/12/2010 (11:30-12:30) |
| Members:  Present | Peter Boyer  Derek Boytim  Daren Hrelic |
| Goals: | -Introduces Pass 1 and 2 to assembler skeleton  -Combined information  -Finish combining program  -Decide later meetings |
| Conclusions | -Pass 1 not finished  -Pass 2 finished  -Pass 2 is written into assembler skeleton,  -Goal all of programming parts finished, Wed 17  -Next meeting Mon 15 |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/15/2010 (11:30-1:00) |
| Members:  Present | Peter Boyer  Derek Boytim  Chris Fenner |
| Goals: | -Add finished Pass 1 to assembler  -Split-up documentation  -Compile and debug program  -Decide later meetings |
| Conclusions | -Pass 1 finished and added to assembler  -Spent majority of time debugging and correcting outputs  -did not break up documentation yet.  -Goal all of programming parts finished, Friday 19  -Next meeting Wed 17 |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/17/2010 (11:30-12:00) |
| Members:  Present | Chris Fenner  Daren Hrelic |
| Goals: | -Debug  -Create list of “needs to be done” and send out |
| Conclusions | -Spent majority of time debugging and correcting outputs.  -needs to be done list includes:  -write in error messages to passes  -correct output structure  -finish debugging basic assertion errors  -Goal all of programming parts finished, Friday 19  -Next meeting Friday 19 |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/18/2010 (5:30-10:00) |
| Members:  Present | Chris Fenner  Daren Hrelic  Peter Boyer  Derek Boytim-(from home) |
| Goals: | -Only goal was to get program working |
| Conclusions | -Spent the time debugging errors and formatting output.  - Code runs without compilation errors, but lengths still inconsistent  -Goal all of programming parts finished, Friday 19  -Next meeting Friday 19 |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/19/2010 (11:30-1:00) |
| Members:  Present | Daren Hrelic  Peter Boyer  Derek Boytim |
| Goals: | -Finish programming  -Assign documentation |
| Conclusions | -Code finished\*, (errors fixed but need to make output pretty)  - Documentation split  Pete-Prog guide for tables, users guide, meeting minutes  Derek-Testing, prog guide structure  Chris-Testing, prog guide pass 2  Daren- prog guide pass 1  -Finish documentation and submit by Wednesday 24  -Next meeting Monday 21 |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/21/2010 (11:30-12:00) |
| Members:  Present | Chris Fenner  Daren Hrelic  Peter Boyer  Derek Boytim |
| Goals: | -Check each other’s progress on documentation  -Assess current deadlines  -If one person overloaded, spread work |
| Conclusions | -decent progression on documentation, difficulties with other midterms  -Testing underway, Users guide done and waiting for updates,  Programmers guide broken up and modular parts finished  -Because of Midterms, submit date pushed to Thursday 25  -Next meeting Wed 24 |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/24/2010 (11:30-12:00) |
| Members:  Present | Daren Hrelic  Peter Boyer  Derek Boytim  Chris Fenner  (Met briefly after class and kept in email and phone contact at night) |
| Goals: | -Assemble Documentation if finished  -Find time where all members can meet on Thursday |
| Conclusions | -Updates in code due to testing lead to updates in programmers guide and Users guide  - Major programmers guide assembled, structural updates and proof reading still  needs to be done  -Testing Finished  -Meeting Minutes updated and organized.  -Meet Thursday 25 to give organize and submit. |
|  |  |

|  |  |
| --- | --- |
| Date: | 02/25/2010 (11:30-12:00) |
| Members:  Present | Peter Boyer  Derek Boytim  Chris Fenner |
| Goals: | -Gather all documents  -Submit Lab |
| Conclusions | -All parts of lab documentation have been finished.  -Testing is not yet fully complete.  -Derek will submit later tonight with his testing information |
|  |  |