MEETING MINUTES:

|  |  |
| --- | --- |
| Date: | 03/01/2010 (11:30-12:00) |
| Members:  Present | Peter Boyer  Derek Boytim  Chris Fenner  Daren Hrelic |
| Goals: | -Discuss finish dates  -Assign Programming |
| Conclusions | -Discuss finish dates  -Goal is to have programming finished by next Monday 8th  -Documentation gather together by Wednesday, 10th  -Assign Programming  -Peter Boyer-Assembler Updates  -Derek Boytim- Linking Loader  -Daren Hrelic- Fix errors from Lab 2 for Integration  -Chris Fenner- Assist with Linking Loader  -Next Meeting Wednesday, 3 to check progress |
|  |  |

|  |  |
| --- | --- |
| Date: | 03/03/2010 (11:30-12:00) |
| Members:  Present | Peter Boyer  Derek Boytim  Chris Fenner  (Daren Hrelic-Absent because of other class responsibilities) |
| Goals: | -Assess Lab Progress  -Discuss Documentation |
| Conclusions | -Assess Lab Progress  -Assembler code finished, still need to debug and write in error messages  - Skeleton finished, repeated operations and coding copied to the program  still need to write pass 0,1,2  --Discuss Documentation  -Pete will update Lab 3 documentation, integration guide, and test cases  - Derek will write Lab 4 programmers guide, and test cases  -Chris will write Lab 4 users guide, and test cases  -Daren- proof programmers guide, integration test cases    -Next meeting Monday, 8th to check progress |
|  |  |

|  |  |
| --- | --- |
| Date: | 03/08/2010 (11:30-12:30) |
| Members:  Present | Peter Boyer  Derek Boytim  Chris Fenner  Daren Hrelic |
| Goals: | -Assess Lab progress  -Decide Documentation finish dates  -Plan week |
| Conclusions | -Assess Lab progress  -All programming has been finished, still need to integrate and test  -Integration will be done by Wednesday, 10th  -Decide Documentation finish dates  -Documentation has progressed, nothing has been finished.  -Documentation rough drafts will be finished by Wednesday  -Plan week  -Tuesday-Everyone work separately to progress on their documentation  -Wednesday- Next meeting, begin Testing Integrator and trade documentation  for proofing.  -Thursday-Finish Testing, and Proofing, Submit lab  Next meeting Wednesday,10th |
|  |  |

|  |  |
| --- | --- |
| Date: | 03/10/2010 (11:30-12:30) |
| Members:  Present | Peter Boyer  Derek Boytim  Daren Hrelic  (Chris Fenner absent because of other class responsibilities) |
| Goals: | -Gather Documentation and proof read  -Begin Organizing Test Cases  and Testing Linking Loader and Integration |
| Conclusions | -Gather Documentation and proof read  -All documentation is finished, (except for slight changes that will need to be  made with any changes when testing)  - Because of lab4 comments, proofing has taken a large amount of time, so  majority of testing will be done Thursday  -Begin Organizing Test Cases  and Testing Linking Loader and Integration  -Testing is progressing for linking loader, and cases have been written for the  integration, but the amount of testing today was limited by Proof reading.  Next Meeting Thursday 11th. |
|  |  |

|  |  |
| --- | --- |
| Date: | 03/11/2010 (2:30-10:00) |
| Members:  Present | -Peter Boyer  -Derek Boytim  -Chris Fenner  -Daren Hrelic |
| Goals: | -Finish Testing  -Finish Documentation  -Submit Lab |
| Conclusions | -Finish Testing  -Testing cases were brought together and run.  -Testing documents were updated.  -Finish Documentation  -Users Guides were updated and proofed for submission.  - Programmers Guides were updated and proofed for submission.  - All other documentation updated and proofed for submission.  -Submit Lab |
|  |  |